## Slide 1
Fast-National University of computer & Emerging Sciences
Requirement Engineering
Lecture 8 – Requirement Management
Book Pohl, Klaus. Requirements engineering: fundamentals, principles, and techniques.

## Slide 2: Assigning Attributes to Requirements
Information about the requirements must be documented throughout the entire life cycle of a system. This includes, for example, unique identifiers of a requirement, the name of the requirement, the author and sources of the requirement, and the person responsible for the requirement.

## Slide 3: Assigning Attributes to Requirements
Attributes for Natural Language Requirements and Models
Template-based assignment of attributes to requirements
To document information about requirements, it has proven useful to delineate this information in a structured manner: as attributes. Attributes of a requirement are defined by a unique name, a short description of the contents, and the set of possible values that can be assigned to the attribute.
For example, the template for functional requirements can be different from the template for quality requirements with respect to the defined attribute types and/or the allowed attribute values.

## Slide 4: Assigning Attributes to Requirements
Attribute Scheme
The set of all defined attributes for a class of requirements (e.g., functional
requirements, quality requirements) is called an attribute scheme. Attribute schemes are usually tailored to meet the individual project’s needs.
Assignment of requirement attributes
During the course of the project, the attributes of the requirements are assigned with fitting attribute values.
An exemplary assignment of attributes for a requirement including the attributes “identifier”, “name”, and “requirement description” as well as attributes that allow for documenting the stability of the requirements and its source as well as its author.

## Slide 5: Assigning Attributes to Requirements
Attribute Scheme
The set of all defined attributes for a class of requirements (e.g., functional
requirements, quality requirements) is called an attribute scheme. Attribute schemes are usually tailored to meet the individual project’s needs.
Assignment of requirement attributes
During the course of the project, the attributes of the requirements are assigned with fitting attribute values.
An exemplary assignment of attributes for a requirement including the attributes “identifier”, “name”, and “requirement description” as well as attributes that allow for documenting the stability of the requirements and its source as well as its author.

## Slide 6: Assigning Attributes to Requirements
Attribute Types of Requirements
Frequently used attribute types

## Slide 7: Assigning Attributes to Requirements
Additional attribute types for requirements

## Slide 8: Assigning Attributes to Requirements
Project-specific tailoring of the attribute scheme
Specific properties of the project, e.g., project size, local or distributed development, or project risk
Constraints of the organization, e.g., organizational standards and regulations
Properties and regulations of the application domain, e.g., reference models, modeling guidelines, standards
Constraints and restrictions of the development process, e.g., liability law, process standards

## Slide 9: Assigning Attributes to Requirements
Definition of attributes by means of information models
When employing tools for requirements management, defining the attribute structure of requirements is often not done by means of tables, but is model based, by means of information models.
A model-based definition of an attribute scheme determines the attribute types as well as limitations in attribute values, similar to template-based definitions.
In addition, model-based attribute scheme definition allows for determining relations between attribute types of different attribute schemes.

## Slide 10: Assigning Attributes to Requirements
Advantages of model-based attributing
Along with the advantages of table-based definition, model-based assignment of requirement attributes additionally allows consideration of requirement dependencies when selectively accessing the requirements.
This aids in maintaining consistency in the attributes of the requirements. Furthermore, the information model of a model-based assignment of requirement attributes can serve as the foundation for the definition of an attribute structure to be used in a requirements management tool.
Also, templates for the assignment of requirement attributes can be generated on the basis of the information model.

## Slide 11: Views on Requirements
Role-specific definition of views
Views on requirements are often defined for different roles in the development process.
Examples include views for the architect, the programmer, the project manager, and the tester. It is common to define multiple views for a role in order to support the sub-activities of each role.
One particular view can also be applied to multiple roles.

## Slide 12: Views on Requirements
Selective Views on the Requirements Foundation
A view contains a part of all available requirement information. A view can do the following:
Select particular requirements; i.e., not every requirement is contained in a view.
Mask certain attributes of requirements; i.e., not every attribute of a requirement is contained in a view.
Arbitrarily combine both these selection principles; i.e., only a subset of all available requirements and only a subset of all available attributes are contained in a view.

## Slide 13: Views on Requirements
Generating selective views

## Slide 14: Views on Requirements
Condensed Views on the Requirements
Is not immediately contained in the requirements.
Generating condensed views can be defined by aggregating the data contained in the requirements basis. A condensed view can, for example, contain information on the percentage of requirements that stem from a particular source.
Combination of selecting and condensing a single view may also consist of a combination of generated, condensed, and selected data.

## Slide 15: Prioritizing Requirements
Requirements can be prioritized by their order of implementation, for example. Due to the different prioritizations in the various sub-activities, the priority of a requirement can be determined by one or more attributes (e.g., priority of the contractor, priority due to urgency of implementation).

## Slide 16: Prioritizing Requirements
Method for Requirements Prioritization
Determining goal and constraints of prioritization. In order to prioritize a set of requirements, a goal (i.e., purpose) of prioritization must be defined first. In addition, the constraints of prioritization are documented, such as the availability of different stakeholders and groups thereof or the resources available for prioritization.
Determining prioritization criteria
Cost of implementation
Risk
Damage due to unsuccessful implementation
Volatility
Importance
Duration of implementation (i.e., how long it takes to be implemented)

## Slide 17: Prioritizing Requirements
Determining Stakeholders
By choosing appropriate stakeholders, it can be guaranteed that the required expert knowledge is available during the prioritization process.
The stakeholders that ought to be involved are, depending on the goal and prioritization criteria, developers, project managers, customers, or users, for example.
Selection of artifacts
When Selection of artifacts selecting requirements, one must make sure that the selected requirements stem from the same level of abstraction.
Prioritizing requirements from considerably differing levels of detail will lead to inconsistent and erroneous results because stakeholders tend to assign a higher priority to requirements at higher levels of abstraction than to more refined and concrete requirements.

## Slide 18: Prioritizing Requirements
Selection of prioritization techniques
On the basis of the determined properties of the prioritization (e.g., constraints, criteria of prioritization, etc.), a suitable prioritization technique or a combination of multiple techniques is selected.

## Slide 19: Prioritizing Requirements
Techniques for Requirements Prioritization
Ad hoc techniques and analytical techniques
The spectrum of prioritization techniques spans from simple, single criterion classification to elaborate analytic prioritization approaches, such as AHP (Analytical Hierarchy Process) [Saaty 1980], Cost-Value- Analysis [Karlsson and Ryan 1997], or QFD (Quality Function Deployment) [Akao 1990].

## Slide 20: Prioritizing Requirements
Ranking and Top-Ten Technique
Two well-established techniques for requirement prioritization are, for
example, the following [Lauesen 2002]:
Ranking: In this technique, a number of selected stakeholders arrange the requirements to be prioritized with respect to a specific criterion.
Top-Ten Technique: In this technique, the n most important requirements for a defined criterion are selected. For these requirements, a ranking order is determined afterward. This ranking order represents the importance of the selected requirements with regard to the defined criterion.

## Slide 21: Prioritizing Requirements
Single-Criterion Classification
Mandatory: A mandatory requirement is a requirement that must be implemented at all costs or else the success of the system is threatened.
Optional: An optional requirement is a requirement that does not necessarily need to be implemented. Neglecting a few requirements of this class does not threaten the success of the system.
Nice-to-have: Nice-to-have requirements are requirements that do not influence the system’s success if they are not implemented.

## Slide 22: Prioritizing Requirements
Kano Classification one can classify and prioritize requirements with respect to their acceptance on the market.
The three properties in the Kano approach
Dissatisfiers: A requirement specifies a dissatisfier that the system mustpossess in order to be successfully introduced to the market.
Satisfiers: A requirement specifies a satisfier if the customers consciously demand the associated property. Satisfiers of the system specify the degree of satisfaction of the customer. An increase in the number of satisfiers usually leads to increased customer satisfaction.
Delighters: A requirement specifies a delighter if the stakeholders do not consciously demand the defined system property or the stakeholders do not expect the implementation of the property. The customer satisfaction increases exponentially by implementing delighters.

## Slide 23: Prioritizing Requirements
Prioritization Matrix According to Wiegers
Computing requirement priorities is an analytical prioritization approach for requirements. The core of the approach is a prioritization matrix according to which the priorities of the regarded requirements can be determined systematically.
Calculation of priorities in a prioritization matrix according to Wiegers

## Slide 24: Prioritizing Requirements
Systematic method to determine the requirement priorities
The calculation of priorities in a prioritization matrix according to Wiegers can be done as follows:
Determine the relative weights for benefit, detriment, cost, and risk.
Determine the requirements to be prioritized.
Estimate the relative benefit.
Estimate the relative detriment.
Calculate the total values and percentage values for each requirement: Value%(Ri) = Benefit(Ri) ×WeightBenefit + Detriment(Ri) × WeightDetriment
Estimate the relative cost and calculate the cost percentage for each requirement.
Estimate the relative risks and calculate the risk percentage for each requirement.
Calculate the individual requirement priorities: Priority(Ri)=Value%(Ri)/(Cost%(Ri) ×WeightCost + Risk%(Ri) ×WeightRisk)
Assert the rank of the individual requirements.

## Slide 25: Prioritizing Requirements
It became apparent in practice that analytical prioritization approaches such as the prioritization matrix according to Wiegers as sketched above demand considerably more time and effort than ad hoc approaches, so these ad hoc approaches are to be favored in many cases.
However, analytical approaches have the advantage that the degree of subjectivity in the prioritization results can be significantly reduced so that they lead to more objective and comprehensible results in complex and critical prioritization situations.

## Slide 26: Traceability of Requirements
Advantages of Traceable Requirements :
Verifiability
Identification of gold-plated solutions in the system
Identification of gold-plated solutions in the requirements
Impact analysis
Reuse
Accountability
Maintenance

## Slide 27
Verifiability: Traceability of requirements allows verifying whether a requirement has been implemented in the system, i.e., if the requirement has been implemented through a system property.

## Slide 28
Identification of gold-plated solutions in the system: Traceability of requirements allows for the identification of so-called gold-plated solutions of the developed system and thereby allows identifying unneeded properties
. In order to do that, for each system property (functional or qualitative), a check is performed to determine whether it contributes
to the implementation of a requirement of the system

## Slide 29
Identification of gold-plated solutions in the requirements: Tracing requirements back to their origin allows identifying requirements that do not contribute to any system goal and are not associated with any source
Usually, there is no reason for these requirements to exist and hence these requirements do not have to be implemented.

## Slide 30
Impact analysis: Traceability of requirements allows for the analysis of effects during change management.
For example, traceability of
requirements allows identifying the requirements artifacts that must be changed when their underlying requirements undergo a change.

## Slide 31
Reuse: Traceability of requirements allows for the reuse of requirements artifacts in other projects.
By comparing the requirements of a previous project to the requirements of a new project by means of trace links, development artifacts (e.g., components, test cases) can be identified
that may be adapted and/or reused in the new development
project.

## Slide 32
Accountability: Traceability of requirements allows for retroactive
assignment of development efforts to a requirement. After the requirement
is implemented, for example, all partial efforts for the associated
development artifact can be summed up and associated with the
requirement.

## Slide 33
Maintenance: Traceability of requirements allows for simplified system maintenance.
For example, the cause and effect of failures can be identified,
the system components that are affected by the failure can be
determined, and the effort for removing the underlying error can be estimated.

## Slide 34: Traceability of Requirements
Purpose-Driven Definition of Traceability
Purpose of traceability information is In order to establish requirements traceability effectively and efficiently, the information to be recorded should be chosen with respect to the purpose that it will serve. In other words, only the information which has a clear purpose for system development or system evolution ought to be recorded.
Traceability information that is recorded in this fashion is often sketchy and incomplete, unstructured, and erroneous with regard to its further use.

## Slide 35: Traceability of Requirements
Classification of Traceability Relations
Pre-RS traceability and post-RS traceability
Pre-RS traceability: Pre-RS traceability are traceability links between requirements and those artifacts that are the basis for the requirements, e.g., artifacts like the source or origin of a requirement (previous artifacts).
Post-RS traceability: Post-RS traceability comprises traceability information between requirements and artifacts of subsequent development activities. For example, such artifacts could be components, implementation, or test cases that belong to a requirement (posterior artifacts).
Traceability between requirements: The traceability between requirements is about mapping dependencies between requirements. An example of this kind of traceability is the information that a requirement refines another requirement, generalizes it, or replaces it.

## Slide 36: Traceability of Requirements
Types of requirements traceability

## Slide 37: Traceability of Requirements
Example of the three types of requirements traceability

## Slide 38: Traceability of Requirements
Representation of Requirements Traceability
The most common approaches to representing traceability are simple textual references, hyperlinks, and trace matrices and trace graphs.
Text-Based References and Hyperlinks
This simple way to represent traceability information of a requirement consists of annotating the target artifact as a textual reference in the requirement (initial artifact) or to establish a hyperlink between the initial artifact and the target artifact. When linking artifacts, different types of hyperlinks with specific link semantics can be used.

## Slide 39: Traceability of Requirements
Trace Matrices
Another common technique for representing and documenting traceability information between requirements as well as between requirements and previous and posterior artifacts in the development process are trace matrices. The rows in a trace matrix contain the initial artifacts (requirements).
In the columns, the target artifacts (e.g., sources of requirements, development artifacts, requirements) are represented. If a trace link exists between an initial artifact in row n and a target artifact in column m, cell (n, m) is marked in the trace matrix.

## Slide 40: Traceability of Requirements
Interpretation of a trace matrix
Simple trace matrix for the trace relation “derived” that exists between two requirements. An entry in the matrix specifies that a trace link of type “derived” exists from a requirement “Req-n” to another requirement “Req-m” such that “Req-n” was derived from “Req-m”.

## Slide 41: Traceability of Requirements
Maintainability of trace matrices
In practice, it became apparent that trace matrices are difficult to maintain as the number of requirements increases.
A trace matrix that, for example, documents the refinement relations between merely 2,000 requirements contains over four million cells. In addition, many trace matrices must be created in order to be able to represent the available information cleanly (e.g., with regard to different types of traceability links).

## Slide 42: Traceability of Requirements
Trace Graphs
A trace graph is a graph in which all nodes represent artifacts and all edges represent relationships between artifacts. The distinction between different artifacts and types of traceability can be realized by means of assigning different attributes to the nodes and edges of the graph.
Trace graph over different development artifacts.

## Slide 43: Traceability of Requirements
Traceability chains
If traceability information about previous artifacts (e.g., stakeholders and Traceability chains interview protocols) as well as posterior artifacts (e.g., test cases and components) must be managed, traceability chains for the respective requirement can be created at different levels, up to a trace of the requirement over the entire life cycle of the system.
Common tools to maintain requirements allow for the definition of representation levels when creating traceability chains so that, depending on the selected level, only immediate relations of a requirement or entire traceability chains for the requirement can be generated and displayed. The traceability chains are the foundation for a comprehensive impact analysis during requirements change management.

## Slide 44: Versioning of Requirements
During the life cycle of a system, the requirements of the system change as new requirements are added and existing requirements are removed or altered.
The reasons for changes in requirements are diverse. One possible reason is, for instance, the fact that stakeholders learn more and more about the system as requirements engineering progresses.
As a result, new and altered requirements come to their mind. Due to these changes, a suitable versioning of requirements is strongly advisable.
Versioning of requirements aims at providing access to the specific change states of individual requirements over the course of the life cycle of the system. The version of a requirement is defined by its specific content of the change state and is marked by a unique version number.

## Slide 45: Versioning of Requirements
Requirements Versions
When versioning requirements, one can distinguish between the version and the increment of the version number. For example, the version number 1.2 references a requirement with version 1 and the increment 2.

## Slide 46: Versioning of Requirements
Requirements Configurations
Dimensions of configuration management of requirements
Managing configurations of requirements can be described in two dimensions]:
In the product dimension, configuration management deals with individual requirements within the requirements foundation.
In the version dimension, configuration management considers the various change states as part of version management within the product dimension.

## Slide 47: Versioning of Requirements
Dimensions of configuration management of requirements
(based on [Conradi and Westfechtel 1998])

## Slide 48: Versioning of Requirements
Properties of requirements configurations
Logical connection
Consistency
Unique identification
Immutable
Basis for rollbacks

## Slide 49
Logical connection: The requirements contained in a configuration are directly logically connected to one another,
i.e., a goal-oriented grouping of the requirements to a common configuration has been performed

## Slide 50
Consistency: The requirements contained in a configuration do not contradict one another, i.e., the configuration contains requirements that are contradiction free in their respective version

## Slide 51
Unique identification: A configuration has a unique identifier (ID) which can be used to uniquely identify the configuration
Immutable: A configuration defines a certain, immutable state of the specification. If requirements of a configuration are changed, a new version of the requirements and potentially of the configuration is the result.

## Slide 52
Basis for rollbacks: If changes of requirements must be undone, configurations offer the ability to roll back requirements to a specific version within a configuration. Therefore, a consistent state of the specification can be maintained.

## Slide 53: Versioning of Requirements
Requirements Baselines
Configuration vs. baseline
Requirements baselines are specific configurations of requirements that typically comprise stable versions of requirements and, also, often define a release of a system. Due to that property, requirements baselines are usually visible externally (e.g., to the contractor). When requirements baselines are used, a number of important activities in the development process are supported:

## Slide 54: Versioning of Requirements
Basis for release planning: Requirements baselines are configurations of “stable” requirements, specially marked for the contractor. Baselines therefore serve as the basis of communication for the planning of system releases as well as their definition.
Estimation of the effort involved with implementation: As baselines of requirements can be used for the definition of system releases, they can also be used to estimate the effort needed to realize a system release. This can be done by estimating the partial effort involved with implementing a requirement of the baseline and summing up the total effort for the remaining baseline.
Comparison to competing products: Requirements baselines can be used to compare the planned system to competing systems.

## Slide 55: Management of Requirements Changes
Requirements Changes
Reasons for changes : The reasons for changes in requirements can be multifarious. Along with changes that stem immediately from errors or incomplete requirements, the evolution of the context can make it necessary to change the requirements.
Changes per se are not negative : Changes in requirements per se are not negative. They are merely an indication that stakeholders deal closely with the system and learn more and more about its functions, qualities, and restrictions. If change requests only occur infrequently during development of the system, it may be a sign of low stakeholder interest in the system to be developed.

## Slide 56: Management of Requirements Changes
Change frequency as an indicator of process quality
Requirements changes occur very frequently, the development of a system that is in agreement with all involved stakeholders becomes nearly impossible.
A high change frequency is, among other things, an indicator for inadequately performed requirements engineering activities, such as elicitation and negotiation techniques.
In addition, a high change frequency takes up a lot of resources in the development project.

## Slide 57: Management of Requirements Changes
The Change Control Board
Over the course of the system life cycle, it is necessary to channel change requests for requirements and define a structured process that will lead to a justified decision about whether a change request is approved and how it is approved.
The evaluation of requirements changes, as well as the decision about performing the change, is usually the responsibility of a change control board.

## Slide 58: Management of Requirements Changes
Tasks of the change control board
Estimate the effort for performing the change (potentially commission a third party with an effort analysis).
Evaluate change requests, e.g., with respect to the effort/benefit ratio.
Define requirement changes or define new requirements on the basis of change requests.
Decide about acceptance or rejection of change requests.
Classify incoming change requests.
Prioritize accepted change requests.
Assign accepted change requests to change projects.

## Slide 59: Management of Requirements Changes
Representatives in the change control board
In some cases, the CCB may want to delegate these tasks to another party. Decisions about changes have to be negotiated and agreed upon with the contractor and all involved stakeholders in the development project.
Change manager
Contractor
Architect
Developer
Configuration manager
Customer representative
Product manager
Project manager
Quality assurance representative
Requirements engineer

## Slide 60: Management of Requirements Changes
The role of the change manager
The chairperson of the change control board is the change manager. The change manager has the task, among other things, of mediating between parties in case of conflicts and to negotiate decisions with the respective parties. In addition, the change manager is responsible for communicating and documenting decisions.

## Slide 61: Management of Requirements Changes
The Change Request
Template for change requests. They have to be documented in a purpose-oriented manner. A change request documents the desired change and contains additional information for the management of the change request.

## Slide 62: Management of Requirements Changes
A change request should contain the following information:
Identifier: The identifier makes it possible to uniquely identify a change request at any point during the life cycle of the system.
Title: The title summarizes the key concern of the change request in one brief statement.
Description: The description documents the requirement change as precisely as possible. It can contain information on the effect of the changes as well.
Justification: The most important reasons as to why the change is necessary are listed here.
Date filed: The date at which the change request was filed.
Applicant: The name of the person that issued the change request.
Priority (in the applicant’s opinion): The importance of the change request according to the applicant’s opinion.

## Slide 63: Management of Requirements Changes
Management information for the change request
The following information for requirements change management is helpful:
Change validator: The person that verifies if the change has been performed correctly.
Impact analysis status: Flags whether an impact analysis has already been performed on the change request.
CCB decision status: Flags whether the change control board has already decided upon the change request.
CCB priority: Documents the priority of the change request assigned by the change control board.
Responsible: Documents the person that is in charge of performing the change request.
System release: Documents in which system release the changed requirement shall be implemented.

## Slide 64: Management of Requirements Changes
Classification of Incoming Change Requests
Corrective, adaptive, and exceptional changes :
Corrective requirement change: A change request is classified thusly if the reason for the change request is a failure of the system during its operation that can be attributed to an error in the requirements.
Adaptive requirement change: A change request is thusly classified if a requested change requires the system to be amended. A possible reason for an adaptive requirement change can be a change in the system context, e.g., a new technology is available or the system boundary was altered .
Exceptional change (hotfix): A change request is classified as an exceptional change if the change must absolutely immediately be done at all costs. Exceptional changes can be either corrective or adaptive.

## Slide 65: Management of Requirements Changes
Different processing methods
The method for processing requirements changes depends on their classification. For example, exceptional changes must be analyzed, evaluated, decided, and potentially implemented right away.
Contrastingly, adaptive requirement changes are often processed in batches at a later point in time, typically as soon as the next (or some subsequent) system release is imminent.
On the other hand, corrective requirement changes are usually analyzed, evaluated, and if necessary implemented rather promptly after the change request has been filed.

## Slide 66: Management of Requirements Changes
Basic Method for Corrective and Adaptive Changes
Method for handling change requests

## Slide 67: Management of Requirements Changes
Impact analysis
During impact analysis, the effort for performing the change is estimated. In order to do so, all requirements affected by the change are sought out, including any newly defined requirements.
Afterward, the posterior development artifacts that potentially will have to be changed or redeveloped are identified (e.g., test cases or components). For each affected artifact, the effort for implementing the change is determined and the total effort for the change is computed by summing up all partial efforts.
The consistent integration of the changes into the requirements basis often only negligibly influence the total effort. The most significant portion of the total effort is usually generated by the necessary adaptations of the posterior development artifacts.

## Slide 68: Management of Requirements Changes
Using traceability information
Identifying those requirements and posterior development artifacts that are affected by a requirements change can be automated or at least supported by means of traceability information.
If no or not all necessary traceability information is available, domain experts or experts of the development team should be questioned with respect to the consequences of the change request filed.
Evaluating a change
The change control board evaluates the change filed. In order to do that, cost and benefit are compared and evaluated with regard to the available resources. For example, the benefit of the change can be the avoided loss in prestige, improved market position, or avoided contract penalties.

## Slide 69: Management of Requirements Changes
Implementing approved changes
In the next step, approved changes are prioritized by the change control board. Afterward, the requirements changes are assigned to a change project or the next (or any subsequent) system release for implementation.
Validating the requirement changes
Planning, control of the implementation, and validation of the successfully applied changes are typically the responsibility of the change manager or of the change control board and may be delegated, of course.

## Slide 70: Summary
Requirements management is a core activity of requirements engineering. It’s the aim of this activity to maintain persistent availability of the documented requirements as well as other relevant information over the course of the entire system or product life cycle, to structure this information in a sensible manner (e.g., by means of requirements attributes), and to ensure selective access to this information. The management of requirements comprises techniques of the following categories:
Assigning attributes to requirements: In order to allow for requirements management, properties of requirements are documented by means of requirements attributes.
Prioritizing requirements: Requirements are prioritized at different points in time, during different activities, and according to different criteria. Depending on the goal of prioritization and the subject of prioritization, different prioritization techniques are to be used.

## Slide 71: Summary
Traceability of requirements: During requirements management, traceability information of requirements is recorded, organized, and maintained so that information about cross references and dependencies between requirements or between requirements and other development artifacts can be used.
Versioning of requirements: Versioning and configuring requirements makes it possible to keep information about specific developmental states of requirements and requirements documents available over the course of the life cycle of the system or the product.
Management of requirements changes: Usually, the change control board is responsible for processing change requests. The change control board decides if a change request is approved or rejected and prioritizes it. The board also performs an impact analysis to estimate the impact of the change on all requirements and development artifacts as well as the resources necessary for implementing the change.

## Slide 72
References
Pohl, Klaus. Requirements engineering: fundamentals, principles, and techniques.(Chapter 8).